# PROJECT PLANNING

Date: ____________________

Project Name: Book a Doctor

Maximum Marks: 5 Marks

## Product Backlog & Sprint Planning

| Sprint | Epic | Story No. | User Story | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | US-1 | User registration and login | 3 | High | Developer 1 |
| Sprint-1 | Doctor Search | US-2 | Search doctors by specialty | 2 | High | Developer 2 |
| Sprint-2 | Appointment | US-3 | Book appointment | 5 | High | Developer 1 |
| Sprint-2 | Payment | US-4 | Online payment integration | 3 | High | Developer 2 |
| Sprint-3 | Medical Records | US-5 | View/upload prescriptions | 3 | Medium | Developer 3 |
| Sprint-3 | Video Consultation | US-6 | Video consultation | 5 | Medium | Developer 1 |
| Sprint-4 | Admin | US-7 | Manage doctors and users | 4 | High | Developer 2 |
| Sprint-4 | Reports | US-8 | Generate reports | 3 | Medium | Developer 3 |

## Sprint Schedule

| Sprint | Total Story Points | Duration | Start Date | Planned End | Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 01 Aug 2026 | 07 Aug 2026 | 20 | 07 Aug 2026 |
| Sprint-2 | 20 | 7 Days | 08 Aug 2026 | 14 Aug 2026 | 20 | 14 Aug 2026 |
| Sprint-3 | 20 | 7 Days | 15 Aug 2026 | 21 Aug 2026 | 20 | 21 Aug 2026 |
| Sprint-4 | 20 | 7 Days | 22 Aug 2026 | 28 Aug 2026 | 20 | 28 Aug 2026 |

## Team Velocity

Total Story Points = 80
Number of Sprints = 4
Average Velocity = 20 Story Points per Sprint

## Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| 1 | 20 |
| 2 | 17 |
| 3 | 14 |
| 4 | 10 |
| 5 | 7 |
| 6 | 3 |
| 7 | 0 |